# Meeting Notes:

## Meeting Details

| Purpose of Meeting: | Validate elicitation findings, resolve open questions, and agree on the current scope, priority requirements, and next actions for Wonton POS. |
| --- | --- |

| Date: | 10/03/2026 | Location: | Onsite meeting area at HongKong A Hai Crispy Roast Duck Restaurant + online follow-up confirmation |
| --- | --- | --- | --- |
| Facilitator: | Nguyen Dat Vinh | Scribe: | Nguyen Dinh Chien |
| Sponsor (Attend?): | Nguyen Quang Anh (Yes) |  |
| Operational Managers (Attend?): | FOH Manager Representative (Yes); BOH Manager Representative (Yes) |  |  |

| Other Participants: | FOH Manager Representative, BOH Manager Representative, operational representatives from cashier/service/kitchen workflows, plus project team: Nguyen Thi Hai My (Business Analyst), Nguyen Dat Vinh (Project Lead / System Analyst), Vuong Gia Ly (Business Analyst), Nguyen Minh Duc (System Analyst), Dang Khanh Huyen (Business Analyst), Le Thanh Dat (System Analyst), Nguyen Dinh Chien (QA / Documentation), Nguyen Thien Hieu (System Analyst) |
| --- | --- |

## Meeting Agenda

Review project goals and the main pain points identified during elicitation.

Confirm business expectations with the sponsor and operational expectations with FOH and BOH managers.

Validate in-scope service models: Dine-in, Takeaway, and Pickup.

Confirm actor list and role boundaries for Admin WebApp and Client WebApp.

Review findings from sponsor, FOH Manager, BOH Manager, and observation activities.

Review structured themes from the questionnaire.

Validate payment rules and the separation of order status versus payment status.

Confirm the priority workflow set across customer, FOH, BOH, and manager activities.

Review assumptions, constraints, and risk mitigation actions.

Confirm next deliverables, owners, and approval checkpoints.

## Meeting Notes

Detailed meeting notes - Summary:
1. Participants aligned that the project must directly address real operational problems already observed in the restaurant rather than adding features with low immediate value.
2. The strongest shared concern remained order accuracy and handoff quality between front-of-house staff and kitchen staff, especially during busy periods.
3. The group also confirmed that reporting is a meaningful management need because manual daily recap does not provide enough confidence or detail for performance review.

Detailed meeting notes - Scope and rules:
1. Dine-in, Takeaway, and Pickup remain in scope because they represent the actual service models that the restaurant currently needs to manage.
2. Delivery integration, promotions, loyalty, payroll, and native mobile apps remain outside the current scope to protect implementation focus.
3. The group confirmed that prepaid enforcement is mandatory for takeaway and pickup, while dine-in may continue under delayed payment settlement rules.
4. This discussion reinforced the need to model order status and payment status independently in the requirement set.

Detailed meeting notes - Functional alignment:
1. Customer-side priorities include browsing the menu, placing orders with the correct service model, completing payment where required, and tracking order progress clearly.
2. Staff-side priorities include fast counter order creation, payment processing, table assignment, availability handling, and smoother kitchen coordination.
3. Management-side priorities include menu maintenance, staff administration, table visibility, and revenue analytics.
4. Participants agreed that notifications and kitchen status updates are necessary because they reduce repeated verbal follow-up and improve shared visibility across roles.

Detailed meeting notes - Open issues and next-step direction:
1. The exact online payment integration path can be finalized during solution design as long as prepaid flow enforcement and payment-state visibility remain intact.
2. The team should continue validating edge cases around sold-out items, pickup capacity, guest tracking, and timing of table-status changes.
3. Follow-up documentation should preserve a clear trace from elicitation findings to business rules, functional requirements, and use-case behavior so later review remains defensible.

## Meeting Action Items

| Action Item | Owner | Due Date |
| --- | --- | --- |
| Finalize the scope statement and project overview wording | Nguyen Dat Vinh | 11/03/2026 |
| Refine payment and service-model business rules | Nguyen Thi Hai My | 11/03/2026 |
| Consolidate stakeholder interview findings across sponsor, FOH, and BOH viewpoints into requirement notes | Vuong Gia Ly | 11/03/2026 |
| Update use-case traceability against elicitation findings | Nguyen Minh Duc | 12/03/2026 |
| Summarize questionnaire themes and unresolved items | Nguyen Dinh Chien | 12/03/2026 |
| Review menu management and availability handling requirements | Dang Khanh Huyen | 12/03/2026 |
| Validate table-management and dine-in assignment rules | Le Thanh Dat | 12/03/2026 |
| Confirm guest checkout and order-tracking fields | Nguyen Dat Vinh | 13/03/2026 |
| Review reporting KPI list with sponsor feedback | Nguyen Thi Hai My | 13/03/2026 |
| Clarify notification events and visibility rules | Nguyen Minh Duc | 13/03/2026 |
| Document remaining assumptions, constraints, and risks | Nguyen Dinh Chien | 14/03/2026 |
| Prepare the next requirements review checkpoint | Vuong Gia Ly | 14/03/2026 |